Name: Kritarth Ghosh, Mahika Shah, Ritika Iyer

Roll No.: I037, I038, I047

**Project: Smart City Infrastructure Management**

**Steps to Implement in Jira**

**1. Create a New Project**

* Go to Jira and select "Create Project."
* Choose the Scrum Template.
* Name the project: **Smart City Infrastructure Management**.

**2. Define Epics**

Epics represent large features or modules in the project.

* **Epic 1**: Traffic Management System
* **Epic 2**: Environmental Monitoring
* **Epic 3**: Public Safety (e.g., Emergency Response System)
* **Epic 4**: Utilities and Energy Management

**3. Write User Stories**

Break down each epic into smaller, manageable user stories.

**Epic 1: Traffic Management System**

* **User Story 1**:
  + As a city planner, I want real-time traffic data so that I can monitor congestion and optimize traffic flow.
  + **Acceptance Criteria**:
    - Real-time traffic data displayed on a dashboard.
    - Integration with sensors, cameras, or external APIs.
    - Ability to view traffic status in different areas of the city.
  + **Subtasks**:
    - Set up real-time traffic data API integration.
    - Create a user interface to display traffic data.
    - Test data accuracy and refresh rates.
* **User Story 2**:
  + As a driver, I want to receive real-time traffic alerts so that I can avoid congested routes.
  + **Subtasks**:
    - Implement notification system for traffic alerts.
    - Set up integration with city traffic data sources.
    - Test notification delivery for accuracy.

**Epic 2: Environmental Monitoring**

* **User Story 3**:
  + As a city administrator, I want to monitor air quality in different neighborhoods to track pollution levels.
  + **Acceptance Criteria**:
    - Real-time air quality data shown on a dashboard.
    - Integration with environmental sensors or APIs.
  + **Subtasks**:
    - Set up air quality monitoring API.
    - Create user interface to display air quality data.
    - Test data accuracy and geographical visualization.
* **User Story 4**:
  + As a resident, I want to receive alerts when air quality is poor so that I can take preventive action.
  + **Subtasks**:
    - Set up alert triggers based on air quality thresholds.
    - Develop user notifications system.
    - Test alert notifications across multiple platforms.

**Epic 3: Public Safety**

* **User Story 5**:
  + As a first responder, I want to receive alerts about incidents or emergencies in real time so that I can respond quickly.
  + **Acceptance Criteria**:
    - Real-time emergency alerts system.
    - Integration with city emergency services.
  + **Subtasks**:
    - Integrate with city emergency service APIs.
    - Design alert dashboard for first responders.
    - Test system for real-time data accuracy.

**Epic 4: Utilities and Energy Management**

* **User Story 6**:

As a utility manager, I want to monitor energy usage in real-time to optimize resource consumption.

* + **Acceptance Criteria**:
    - Display real-time energy consumption data from smart meters.
    - Integration with energy provider systems.
  + **Subtasks**:

Set up energy consumption monitoring system.

Create a user interface to track energy usage data.

Test data synchronization with utility providers.

* **User Story 7**:

As a citizen, I want to track my household’s energy consumption so that I can reduce my carbon footprint.

**Subtasks**:

Create a user portal for viewing energy consumption data.

Add feature for recommendations on reducing energy usage.

Test functionality across user devices.

**4. Sprint Planning**

**Sprint 1: 2 Weeks**

* **Focus**: Traffic Management and Basic Environmental Monitoring
* **User Story 1**: Set up real-time traffic monitoring.
* **User Story 3**: Set up air quality monitoring and dashboard.

**Sprint 2: 2 Weeks**

* **Focus**: Advanced Features (Public Safety, Alerts)
* **User Story 5**: Implement emergency alerts system.
* **User Story 2**: Implement real-time traffic alerts for users.

**Sprint 3: 2 Weeks**

* **Focus**: Utilities Management and Enhancements
* **User Story 6**: Set up energy consumption monitoring.
* **User Story 7**: Create user portal for energy consumption.

**5. Workflow in Jira**

**Backlog:**

* Add all user stories and subtasks to the backlog.

**Create Sprints:**

* Move relevant stories from the backlog into each sprint as per the above plan.

**Use Agile Board:**

* Track each task through stages: To Do, In Progress, Code Review, Done.

**Daily Standups:**

* Discuss progress, challenges, and blockers.

**Sprint Reviews:**

* Demo completed features at the end of each sprint.

**Final Output**

After completing the sprints, the final output will be a comprehensive Smart City Infrastructure Management system with real-time monitoring and alerts for traffic, environmental conditions, public safety, and utilities. Each feature will have been developed iteratively, tested, and delivered using Jira to track progress and manage tasks efficiently.







